Lab 02 - System Request

Project: Document Management System

| Name | Role |
| --- | --- |
| Omar Ayman Shebl Motawea | Project Manager / Business Analyst |
| Michael Erian Ayad Sadhom | System Designer / UI/UX Designer |
| Gamal Hamed Gamal Aldin | Documentation & QA |

1. System Request

| Item | Details |
| --- | --- |
| Project name | Document Management System (DMS) |
| Project sponsor | Eng.Eman A Raoof |
| Project manager | Omar Ayman Shebl Motawea |
| Business need | The organization needs a reliable way to store, find, share and control its documents. Paper files and scattered computer files cause delays, lost documents and duplicated work. |

Business requirements

- Store all documents in one central, secure place

- Find any document quickly by title, category, date or keyword

- Keep a history of versions for each document

- Give each user only the permissions they need (admin, employee, viewer)

- Support a simple approval process for important documents

- Keep an activity log showing who opened, changed or deleted a document

- Provide an easy-to-use interface that needs little training

Business value

Tangible: estimated annual savings and benefits of $8,000 - $10,000+ compared with estimated first-year costs of $4,800 - $10,200 (see Lab 4 for the full analysis). Less money is spent on paper, printing and storage cabinets.

Intangible: faster access to information, fewer lost documents, better teamwork, better security and higher user satisfaction.

Special issues and constraints

- Budget: first-year cost between $4,800 and $10,200

- Time: 3 to 6 months from requirements to deployment

- Small team of three members, so tasks must be shared carefully

- Documents contain private information, so security and privacy are important

2. Converting Requirements into Project Tasks

The business needs and requirements above were converted into tasks and added to the Trello board as cards.

| Business requirement / need | Project task (Trello card) | Lab | Owner |
| --- | --- | --- | --- |
| Define the idea and what is included | 1) Define project idea and scope | 1 | All team |
| Keep project files organized | 2) Create GitHub repository and folders | 1 | Omar |
| Formal request for the system | 3) Write system request | 2 | Omar |
| Break needs into work items | 4) Convert requirements into tasks | 2 | Gamal |
| Check the project is possible | 5) Feasibility study | 3 | Michael |
| Decide how the work is done | 6) Choose methodology | 3 | Omar |
| Organize who does what | 7) Staff plan and structure | 5 | Omar |
| Plan time and milestones | 8) WBS and timeline | 6 | Omar |
| Store, search, version, permissions, approval, log | 9) Requirements specification | 7 | Gamal |
| Show how information moves today and in the new system | 10) DFD As-Is and To-Be | 8 | Michael |
| Model the system behavior | 11) UML diagrams | 9 | Michael |
| Easy-to-use interface | 12) UI mockups | 10 | Michael |
| Deliver the full documentation | 13) Final documentation | 11 | Gamal |

3. Feasibility Study

The table below checks whether the Document Management System is possible from five points of view.

| Type | Current situation / considerations | Proposed solution / benefits | Result |
| --- | --- | --- | --- |
| Technical | Files are scattered across paper folders, personal computers and email; no central storage and no version control. | Web-based system with a database (MySQL/PostgreSQL), central file storage, search, role-based access and cloud backup. | Technically feasible |
| Operational | Searching for documents takes a long time; it is hard to know which version is the latest; some staff may resist change. | Fast search, version history, approval workflow and less paperwork; better user satisfaction. | Operationally feasible |
| Economic | Cost of software, hardware (server and storage), training and maintenance. | Saves time and paper; reduces lost and duplicated documents; lower administrative costs; long-term efficiency gains. | Cost-effective |
| Legal | Need to comply with data protection, confidentiality and document retention rules. | Apply data privacy and security policies, access control and activity logs; follow the regulations. | Legally feasible |
| Schedule | Manual filing and approval delay reporting and services. | Estimated timeline 3 to 6 months (requirements, design, development, testing, deployment). | Achievable timeline |

Conclusion: The project is technically, operationally, economically, legally and schedule-wise feasible, so the team recommends going ahead with the Document Management System.

4. Project Board (Trello)